1. Complex beam dynamics and collective effects
  1. Beam dynamics and collective effects in accelerator based generation of short or spatially structured RT beams
    1. Cases studies on influence of collective effects during beam generation FLASH and Microbeam RT in proposed dedicated accelerators
    2. Experiments and simulations for RT beams generated in FLUTE
  2. Beam-matter interaction for high intensity, temporally and spatially structured pulses
    1. Study of existing models and simulations
    2. Simulation at FLUTE with existing models (compare to WP B2a)
    3. Extending by incorporating collective effects
  3. Start-to-end simulation including beam dynamics and beam-matter interaction
2. Systematic investigation on temporal and spatial pulse shape dependence of detection mechanisms and diagnostic tools
  1. Accelerator beam diagnostics
    1. experimental tests (compare with WP A1b)
    2. ?check if resolution and stability sufficient for medical application & assess potential in supporting RT beam diagnostics with shot to shot resolution
  2. Dose and dose-rate diagnostics (Dosimetry)
    1. experimental tests of different dosimetry methods dependence on pulse properties
    2. investigate available theoretical correction factors in dosimetry with respect to high intensity dose rates - benchmark
    3. 2D?
  3. Feasibility of beam diagnostics outside vacuum
    1. Asses possibilities of additional diagnostics such as profile monitors after accelerator…?? fluorescence screen
3. Beam modulation and beam shaping Aim to Understand the physical limits of accelerator based beam modulation and shaping.
  1. Exploration of methods for temporal and spatial shaping of pulses
    1. in simulation based on accelerator optics
    2. experimental using e.g. spatial light modulator
  2. Evolution of shaped pulses during transport to target
    1. simulations based on results from work package A
    2. Experimental measurements at FLUTE
  3. Investigation of methods and limitations to generate custom dose distributions on target
    1. Methods and algorithms for calculating required initial from final distributions based on work package A3
    2. Test on compensating effect of beam transport (simulation and experiment)
    3. Test on generating custom (user-definable) final distribution (simulation and experiment)